# Amazon ML Challenge 2026 - Business Entity Resolution

## Problem Review & Optimized Solution Strategy (Final Plan)

## 1. Problem Statement, Reviewed

Core task: Match records across three noisy business-record sources to a deduplicated Source 1 reference. For each Source 1 entity, find zero, one, or many matching records in Source 2 and Source 3.

Why it's hard:

- No shared identifiers. Matching relies entirely on fuzzy fields: business_name and business_address.

- Realistic noise. Legal-suffix variants, DBA/trade names, transliteration, typos, word-order swaps, abbreviated addresses, landmark references, missing PIN/state.

- Open-set country field. Training covers US and India only; test adds France. The pipeline must never hard-code or hard-filter on a fixed country set.

- Precision-heavy scoring. F_0.5 (β = 0.5) weights precision 2× recall, computed per Source 1 entity and macro-averaged.

- Singletons matter. A true singleton scores 1.0 for an empty prediction and 0.0 for any false match.

- Two output files, different jobs. matching_results.tsv is scored; candidate_pairs.tsv is audited and must be the literal set fed to the final model.

- Hard constraints: no external lookups/APIs/geocoding; final model MIT/Apache-2.0, ≤ 8B parameters; desktop/laptop only, single login; 5 submissions/day over 3 days; full source + methodology doc required, top-100 packages audited.

## 2. Constraint Summary (quick reference)

| Constraint | Detail |
| --- | --- |
| Window | 25–27 Sept 2026, 3 days |
| Submissions | Max 5/day, button disables after |
| Leaderboards | Public (live) + Private (final ranking) |
| Model license | MIT / Apache 2.0 only |
| Model size | ≤ 8B parameters |
| External data | Strictly prohibited (APIs, geocoding, registries) |
| Output | matching_results.tsv (scored) + candidate_pairs.tsv (audited, not scored) |
| Final package | code (runnable) + README + requirements.txt + methodology doc, zipped |

## 3. Final Architecture Overview

The plan builds a strong classical baseline first, then adds complexity only where validation evidence justifies it — with explicit gates (blocking recall, leakage checks, reproducibility) built into the process rather than left implicit.

TRAINING DATA
     ↓
EDA + Data Leakage Checklist
     ↓
Normalization
     ↓
Multi-Strategy Blocking (union of 3–4 strategies)
     ↓
Blocking Recall Gate ──(low)──▶ Fix blocking before proceeding
     ↓ (high)
Candidate Pairs → saved as candidate_pairs.tsv
     ↓
Feature Engineering (classical: string + TF-IDF + structural)
     ↓
XGBoost / LightGBM (with hard-negative strategy)
     ↓
Probability Scores
     ↓
Global Threshold Baseline → Threshold Experiments if justified
     ↓
Optional Post-processing (only if validation evidence supports it)
     ↓
Final Reproducibility Gate
     ↓
matching_results.tsv

## 4. Stage-by-Stage Plan

### Stage 0 — EDA & Data Leakage Checklist

- Explore name/address noise patterns and country distribution.

- Check whether an S2/S3 record ever matches more than one S1 entity in train_ground_truth.tsv (see Section 5).

- Spot-check Source 1 for near-duplicates despite being "deduplicated."

- Simulate an unseen country by holding out one of {US, India} during a validation pass.

Leakage checklist (verify before any training pair is generated):

- Validation entities never appear in the training split.

- Split is entity-level: all candidate pairs for a given Source 1 entity go entirely to train or entirely to validation — never split by pair.

- Threshold tuning uses validation data only — never test.

- No test labels are used anywhere, directly or indirectly.

- Normalization/blocking logic never uses ground-truth information.

- Any corpus-level fitting (e.g. TF-IDF vocabulary/IDF weights) is fit on training data only.

- If a pretrained embedding model is used (Stage F), confirm it wasn't trained/fine-tuned on challenge-specific business data.

### Stage A — Normalization

- Lowercase, strip punctuation, normalize whitespace.

- Canonicalize legal suffixes (Pvt→Private, Ltd→Limited, Corp→Corporation) and address abbreviations (Rd→Road, St→Street).

- Parse addresses into loose components where possible; handle missing components safely.

- Address fallback: when parsing can't extract standard components (landmark-only or heavily incomplete addresses), fall back to whole-string similarity on the normalized address rather than scoring component-level features as zero or missing.

### Stage B — Multi-Stage Blocking (implemented incrementally)

Build and validate each block before adding the next; take the union of all candidates.

| Block | Strategy | Notes |
| --- | --- | --- |
| 1 | Normalized name/token blocking | Significant name tokens post-normalization; avoid relying only on exact full-name match |
| 2 | Address token blocking | Overlapping meaningful address tokens; handle missing components safely |
| 3 | Character n-gram blocking | Fuzzy indexing to catch typos, abbreviations, small spelling variants |
| 4 | Phonetic blocking (optional) | Soundex/Metaphone — add only if it produces a measurable improvement in blocking recall without causing disproportionate growth in candidate volume or runtime |

Blocking recall gate (hard checkpoint):

Do not spend significant time on classifier tuning until blocking recall on the validation split is sufficiently high. Low recall → fix blocking first; high recall → proceed. The exact bar comes from what Experiment 2 actually achieves on this dataset, not an assumption made in advance.

Candidate-count control & outlier handling:

Track the number of candidates generated per Source 1 entity. Investigate outliers (e.g. an entity with thousands of candidates, usually from a generic/common business name) — these add noise for the classifier and slow inference without necessarily improving recall.

- Where an entity's candidate set is excessively large, apply a Top-K cap ranked by a fast similarity score (TF-IDF cosine or Jaccard) rather than truncating in arbitrary blocking order.

- Validate the cap before trusting it: re-measure blocking recall specifically on the capped subset of entities, before and after capping — not just the overall recall number, which can hide a drop concentrated entirely in the generic-name entities the cap targets. Only keep the cap if recall on that subset doesn't decrease significantly.

### Stage C — Feature Engineering (classical first)

No pretrained embeddings in this pass. For every candidate pair:

- Name features: Levenshtein/edit similarity, token Jaccard, TF-IDF cosine, character n-gram similarity, token-set/token-sort similarity, shared-token count, length ratio, legal-suffix agreement.

- Address features: same string metrics, shared tokens, length ratio, component-level similarity where parseable.

- Other features: country match as a feature (never a hard filter), missing-field indicators, combined name+address similarity.

- Every similarity function must degrade safely on empty/missing fields — no NaNs, no crashes.

### Stage D — Pairwise Matching Classifier

- Binary classification: same entity or not.

- Positive pairs from train_ground_truth.tsv; negative pairs from non-matching candidates surfaced by blocking.

- XGBoost/LightGBM — prioritize speed, interpretability, and fast iteration.

Hard-negative / negative-sampling strategy:

- Measure the positive/negative class ratio before training; don't naively use every negative if the candidate set is large.

- Prioritize hard negatives — pairs with high name/address similarity that are confirmed non-matches — since these are exactly the cases F_0.5's precision weighting makes costly to get wrong.

- Compare class weighting (e.g. scale_pos_weight) vs. explicit hard-negative sampling as two measured options.

- Evaluate the effect of each on validation F_0.5.

### Stage E — Threshold Optimization & Singleton Detection

- Implement the official procedure exactly: F_0.5 per Source 1 entity → macro-average; true singleton + empty prediction = 1.0; true singleton + any false match = 0.0.

- Prerequisite — validate the metric before trusting it: run the implementation against the challenge's worked example and confirm it reproduces the stated result exactly. This must pass before the metric is used for any threshold-optimization decision — a silent bug here means every threshold choice downstream is built on a wrong number.

- Global threshold baseline first: apply one single threshold across all Source 1 entities. Only experiment with more sophisticated thresholding if validation results justify the added complexity — track threshold, precision, recall, F_0.5, predicted-match count, and predicted-singleton count for every value tested.

- Plot the score distribution for true matches, false matches, and true singletons separately — use this to place the threshold.

- The model should explicitly support MATCH vs. NO MATCH; don't force every Source 1 entity to receive a match.

- Use the public leaderboard only as a sanity check, never as the primary optimization target.

### Stage F — Semantic Embeddings (optional experiment, not core)

- Only attempted after the classical baseline is working end-to-end.

- Controlled comparison: Baseline (classical features + XGBoost) vs. Experiment (classical features + embedding similarity + XGBoost).

- Keep the embedding model only if it produces a meaningful validation F_0.5 improvement.

- Before use, verify: exact model/checkpoint license, parameter count, reproducibility, inference cost, and actual validation lift — plus the leakage check above.

- Never use a model trained specifically for external business-identity lookup or entity-resolution services.

## 5. Matching Cardinality — No Forced One-to-One

Do not assume an S2/S3 record can belong to only one S1 entity. The challenge explicitly allows zero, one, or many matches per Source 1 entity.

- First inspect the training ground truth to check whether cross-S1 reuse of an S2/S3 record actually occurs.

- Only introduce a global uniqueness constraint if the training data shows it's consistent and it measurably improves validation F_0.5.

- Treat this as an Experiment 6 candidate (Section 6), not a default assumption.

## 6. Recommended Experimentation Order

Run these in sequence; don't keep a more complex component unless it improves validation performance. For every experiment, log: blocking recall, candidate count, precision, recall, F_0.5, predicted-match count, predicted-singleton count, runtime — and run error analysis, not just record the metric.

| # | Experiment | Goal |
| --- | --- | --- |
| 1 | Normalization + basic blocking + classical similarity features + XGBoost | Establish the working baseline end-to-end |
| 2 | Improve/union blocking strategies (Blocks 1–4); measure candidate recall against the blocking recall gate | Raise the recall ceiling; clear the gate before proceeding |
| 3 | Add the full name/address similarity feature set + hard-negative strategy | Improve classifier signal on hard cases |
| 4 | Global threshold baseline, then threshold experiments if justified; singleton handling | Tune to the actual scoring function |
| 5 | Add semantic embeddings (optional) | Test for a genuine lift over the classical baseline |
| 6 | Optional post-processing (e.g. cardinality constraints) | Only if training/validation evidence supports it |

Error analysis (after every experiment):

Don't stop at the F_0.5 number — inspect false positives, false negatives, singleton false positives, and the specific hard cases (transliteration, short business names, missing addresses, high-similarity non-matches). Use what you find to decide the next experiment.

## 7. Execution Plan (3-day window)

| Day | Focus |
| --- | --- |
| Day 1 | EDA + leakage checklist, normalization, Experiments 1–2 (baseline + blocking union), clear the blocking recall gate, first validated submission |
| Day 2 | Experiments 3–4: full feature set + hard-negative strategy, global threshold baseline, threshold/singleton optimization, error analysis after each |
| Day 3 | Experiment 5 (embeddings, time-boxed), Experiment 6 only if justified, Final Reproducibility Gate (Section 9), assemble and validate final zip well before the deadline |

Validate locally with utils/validate_submission.py and your own F_0.5 scorer before every leaderboard upload.

## 8. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Blocking misses true matches (recall ceiling too low) | Blocking recall gate — don't proceed to classifier tuning until recall is sufficiently high |
| Overfitting threshold to public leaderboard | Tune primarily on held-out validation split; public LB is a sanity check only |
| candidate_pairs.tsv inconsistent with matching_results.tsv | Final Reproducibility Gate verifies matches ⊆ candidates before every submission |
| Country field mishandled on unseen "France" | Never hard-filter on country; validated via the unseen-country simulation in Stage 0 |
| Unjustified complexity added without evidence | Every addition beyond the classical baseline must be a logged, error-analyzed experiment with a measured F_0.5 gain |
| Data leakage between train/validation/test | Explicit leakage checklist run before any training pair is generated (Stage 0) |
| Costly false merges going undetected | Hard-negative strategy specifically targets high-similarity non-matches during classifier training |
| License/size violation on final model | Confirm exact license + parameter count of any pretrained component before it goes in the submission package |

## 9. Final Reproducibility Gate

Not just a risk mitigation — treat this as a hard checkpoint. Do not submit the final package until every step below passes in a clean environment:

Fresh environment
      ↓
Run complete pipeline from raw data
      ↓
Generate candidate_pairs.tsv
      ↓
Generate matching_results.tsv
      ↓
Run official validator (utils/validate_submission.py)
      ↓
Verify row counts match test_source1.tsv
      ↓
Verify matches ⊆ candidates
      ↓
Zip

## 10. Loophole Audit — Closing Every Gap

### A. Rule-compliance gaps

| Gap | Why it matters | Close it |
| --- | --- | --- |
| Semantic embedding model provenance (if kept from Experiment 5) | A general-purpose pretrained embedding model isn't an identity-resolution API, but the line isn't explicit in the rules | Use a well-known open model, not fine-tuned on business/entity data; only include if Experiment 5 shows a real gain; document it as a generic sentence encoder |
| License check is version-specific | "MIT/Apache 2.0" can vary by checkpoint/version even under the same model family name | Verify the license on the exact model card/version pinned in requirements.txt |
| Reproducibility gap | Top-100 packages are audited; a stale README causes a reproduction mismatch | Enforced directly by the Final Reproducibility Gate (Section 9) |
| Single-login enforcement | Simultaneous logins can terminate your attempt entirely | Only ever have the challenge open in one browser/device |
| Academic integrity | Reusing public entity-resolution code without adaptation reads as plagiarism under their rules | Cite any open-source components you build on; keep pipeline logic your own |

### B. Data & edge-case gaps

| Gap | Why it matters | Close it |
| --- | --- | --- |
| Unseen country (France) in test only | Country-specific logic trained only on US/India patterns can silently degrade | Never hard-filter on country; validated via the Stage 0 unseen-country simulation |
| Missing/empty fields | Some records have partial addresses or minimal names | Similarity functions must degrade gracefully on empty strings, not crash or return NaN |
| Encoding/transliteration | Non-ASCII characters in Indian addresses/names can break naive string ops | Normalize with explicit Unicode handling |
| Cross-source reuse of an S2/S3 record across multiple S1 entities | The spec explicitly allows many-to-many matching | Inspect train_ground_truth.tsv first; only add a uniqueness constraint (Experiment 6) if justified |
| Duplicate/near-identical Source 1 entities | Despite being "deduplicated," near-duplicates could still exist | Spot-check Source 1 during Stage 0 EDA |
| Train/validation/test leakage | Silently inflates validation scores, misleading every downstream decision | Explicit leakage checklist in Stage 0, checked before any training pair is generated |
| Extreme candidate-set sizes per entity | Generic business names can generate thousands of low-quality candidates, hurting precision and runtime | Candidate-count monitoring in Stage B; investigate and cap/filter outliers |

### C. Scoring & format gaps

| Gap | Why it matters | Close it |
| --- | --- | --- |
| candidate_pairs.tsv not a true superset | Building it from an earlier, looser blocking pass fails the "last stage only" requirement | Save it at the exact point the final candidate set is produced; verified at the Final Reproducibility Gate |
| Local F_0.5 script mismatches official scoring | An off-by-one or averaging bug means optimizing the wrong thing all challenge | Implement per-entity F_0.5 → macro-average → singleton rule exactly as specified; validating against the worked example is a required prerequisite before using it for threshold optimization, not just a sanity check |
| Row/ID list formatting | Trailing tabs, wrong delimiter, or dropped leading zeros cause silent format rejection | Run utils/validate_submission.py on every candidate submission |
| Every Source 1 test entity must appear exactly once | Easy to lose rows if the pipeline drops zero-candidate entities | Row-count reconciliation is part of the Final Reproducibility Gate |
| Threshold overfit to public leaderboard | Public LB is a subset of test | Anchor threshold selection to held-out validation F_0.5 |

### D. Process gaps

| Gap | Why it matters | Close it |
| --- | --- | --- |
| Submission-count budget | Only 5/day — burning them on format-debugging wastes real iteration attempts | Validate locally first, every time |
| Version history | Shortlisting considers submission history, not just the last one | Keep every submitted matching_results.tsv + the code state that produced it, timestamped |
| Premature complexity | Adding embeddings or post-processing before the baseline is solid risks running out of time | Follow the experimentation order in Section 6 strictly |
| Skipping error analysis | Without it, experiments only tell you whether something worked, not why | Error analysis is a required step after every experiment, not optional |
| Late-window risk | Platform load or environment issues near the deadline eat your buffer | Target final submission and zip assembly a few hours before the hard deadline |